# SNM Portal

# Tentative Implementation Plan

Date: March 28, 2026

Status: Draft / Tentative

# 1. Context

Build a multi-tenant B2B portal for managing customers, enquiries, quotations, and costing - with role-based access, dynamic menus, and email capabilities. The system handles an Enquiry > Costing > Quotation workflow for steel/metal products.

## 1.1 Technology Stack

| Component | Technology |
| --- | --- |
| Backend | FastAPI (Python) |
| Frontend | Angular 19 (Standalone Components) |
| UI Library | Angular Material |
| Database | SQL Server (Azure SQL in production) |
| ORM | SQLAlchemy |
| Migrations | Alembic |
| Authentication | JWT (Access + Refresh Tokens) |
| File Storage | Azure Blob Storage |
| Email | SMTP (per-company, optional/configurable) |

# 2. Schema Changes (vs. Original)

## 2.1 New Table: UserRoleMap

A user can be mapped to multiple companies, each with a different role. On login, the user gets a list of their companies. The isDefault flag auto-selects the primary company. A company switcher in the header allows switching at runtime.

| Field | Type | Description |
| --- | --- | --- |
| userRoleMapId | int | Auto PK |
| userId | int | FK -> User |
| roleId | int | FK -> Role |
| companyId | int | FK -> Company |
| isDefault | bit | Default company on login |
| createdon | datetime |  |
| createdby | int |  |
| isActive | bit |  |

## 2.2 Version Columns Added

CustomerEnquiryCosting - add versionNo int DEFAULT 1

QuotSummary - add versionNo int DEFAULT 1, parentQuotId int NULL (self-FK)

Versioning: When a new version is created, a new row is inserted with versionNo + 1. For quotations, parentQuotId points to the original quotId. Latest version = MAX(versionNo) per parent. Previous versions become read-only.

## 2.3 Menu Tree Clarification

MenuMaster.parentMenuId supports unlimited nesting (self-referential FK)

A "menu" represents any resource/component (not just navigation items)

API returns menus as a recursive tree structure

Role-Menu Mapping UI shows full tree with expand/collapse and CRUD checkboxes at each node

## 2.4 Other Schema Fixes

itemSize table corrected: itemSizeId (int PK), itemId (int FK), itemSize (varchar 50)

userPassword column: increased to varchar(255) for bcrypt hash storage

# 3. Project Structure

## 3.1 Backend Structure

app/core/ - config.py, security.py, dependencies.py, email.py

app/models/ - SQLAlchemy ORM models (25 tables)

app/schemas/ - Pydantic request/response schemas

app/api/v1/ - Route handlers (auth, company, users, roles, menus, masters, customers, enquiries, quotations, assets, email)

app/services/ - Business logic (auth, user, menu, enquiry, quotation, costing, versioning, email, azure_blob)

alembic/ - Database migration scripts

.env / .env.example - Environment configuration

## 3.2 Frontend Structure

core/auth/ - auth.service, auth.guard, auth.interceptor, token.service

core/services/ - api.service, menu.service, company-context.service, notification.service

shared/components/ - dynamic-menu, data-table, confirm-dialog, company-switcher, page-header

shared/directives/ - has-permission.directive (*hasPermission)

layout/ - main-layout (sidenav + toolbar), header (with company switcher), sidebar

features/auth/ - Login page with company picker

features/dashboard/ - Dashboard

features/company/ - Company management (Super Admin)

features/users/ - User CRUD + company-role assignment

features/roles/ - Role CRUD + role-menu-mapping (tree view)

features/masters/ - 11 master modules (item-grade, item-name, delivery-term, etc.)

features/customers/ - Customer list, form (tabbed: Info, Contacts, Sites)

features/enquiries/ - Enquiry list, form, details, costing (versioned)

features/quotations/ - Quotation list, form, details, T&C, version-history, print/PDF

features/assets/ - Asset upload/download

# 4. Implementation Phases

## Phase 1: Project Setup & Foundation

1. Backend scaffolding - FastAPI project, folder structure, .env config

2. DB connection - SQLAlchemy async engine with pyodbc for SQL Server (connection string from .env)

3. Alembic setup - Configure for SQL Server, initial migration

4. Frontend scaffolding - ng new with Angular 19 standalone components, Angular Material, routing

5. CORS configuration - Allow Angular dev server

## Phase 2: Core Models & Auth

1. SQLAlchemy models - All 25 tables as ORM models with relationships

2. Alembic migration - Generate initial migration from models

3. Auth system - JWT (access + refresh tokens), password hashing (bcrypt), login endpoint

4. Login flow: credentials -> validate -> return companies list -> company picker (if multiple) -> issue JWT with { user_id, company_id, role_id, is_super_admin }

5. Company switching - POST /api/v1/auth/switch-company re-issues JWT

6. Auth middleware - get_current_user dependency, company-scoped queries

7. Frontend auth - Login page, company picker, token storage, HTTP interceptor, auth guard

## Phase 3: Company, User & Role Management

1. Company CRUD - API + Angular form (Super Admin only)

2. Role CRUD - API + Angular form (company-scoped)

3. Menu Master CRUD - Parent-child tree management, drag-drop reorder

4. Menu Tree API - GET /api/v1/menus/tree returns recursive JSON

5. Role-Menu Mapping - mat-tree UI with 4 CRUD checkboxes per node, parent toggles children

6. User CRUD - API + Angular form

7. User-Role-Company Mapping - Assign user to one or more companies with role per company

8. Dynamic sidebar - Menu tree filtered by user role permissions (CanRead=true)

9. Company Switcher - Dropdown in header, switching reloads menu & data

10. Permission directive - *hasPermission to show/hide UI elements

## Phase 4: Master Data Modules

1. Item Grade - CRUD (list + add/edit dialog + soft delete)

2. Item Name - CRUD (linked to grade)

3. Item Length - CRUD (linked to item)

4. Item Size - CRUD (linked to item)

5. Delivery Term - CRUD

6. Delivery Mode - CRUD

7. Contact Type - CRUD

8. Customer Classification - CRUD

9. Cost Point Master - CRUD (isPrimary, isTax flags)

10. Terms & Conditions Master - CRUD

11. Raw Material Cost - CRUD (dia, tpcost, effectedFrom)

## Phase 5: Customer Management

1. Customer Master - List with search/filter, Add/Edit form

2. Customer Contacts - Sub-table under customer

3. Customer Sites - Sub-table under customer (delivery addresses)

4. Tabbed UI - Customer form with tabs: Basic Info | Contacts | Sites

## Phase 6: Enquiry Management

1. Enquiry List - Filterable list with status indicators

2. Enquiry Form - Select customer, auto-populate contacts/sites

3. Enquiry Details - Add line items as editable table rows

4. Enquiry Costing - Per line-item cost breakdown (20+ cost heads), auto-calculate totals

5. Costing auto-fill - Pull TP cost from RawMaterialCost based on dia

6. Costing Versioning - Create New Version button, version history dropdown, read-only old versions

## Phase 7: Quotation Management

1. Quotation List - Filterable, sortable (shows latest version)

2. Quotation Form - Link to enquiry, customer, site, contact; delivery term/mode

3. Quotation Details - Line items with rates, GST, totals

4. Quotation T&C - Pull from master, allow per-quotation edit

5. Quotation Versioning - Revise button, QUOT-001-R1 format, version history panel, read-only old versions

6. Quotation Print/PDF - Formatted printable view (specific version)

7. Approval workflow - approvedby/approvedon, only latest version can be approved

## Phase 8: Asset Management & Email

1. Azure Blob Service - Upload/download/delete files

2. Asset Upload - Link files to enquiry or quotation (specific version)

3. Asset List - View/download assets per enquiry/quotation

4. Email Configuration (Super Admin Panel) - SMTP settings optional per company, From=company MailFrom, To=selected contact email

5. Mail Template Management - Super Admin creates/edits HTML templates per company

6. Send Email - Optional action on quotation, sends PDF via company SMTP

# 5. Key Architecture Decisions

## 5.1 Backend

Multi-tenancy: Every query filtered by companyId from JWT token's active company

User <-> Company: Many-to-many via UserRoleMap; user gets different role per company

Company context: Active companyId stored in JWT; switch-company re-issues token

Soft delete: All records use isActive flag, never hard-deleted

Audit fields: createdon, createdby, lastupdateon, lastupdateby auto-populated via SQLAlchemy event listeners

Password storage: bcrypt hashing (varchar 255)

JWT payload: { user_id, company_id, role_id, is_super_admin }

API versioning: /api/v1/ prefix

Service layer: Business logic separated from route handlers

Versioning: Same-table approach with versionNo column; latest = max version per parent entity

DB config from .env: Local dev uses local/dev instance, production uses Azure SQL Server

Email is optional: SMTP settings per company are nullable; features disabled when not configured

Email flow: From = company MailFrom, To = selected customer contact email

## 5.2 Frontend

Angular 19 standalone components (no NgModules)

Lazy-loaded feature routes for each module

Angular Material for UI (sidenav, mat-tree, tables, dialogs, forms)

Reactive Forms for all forms

HTTP Interceptor for JWT token injection + 401 redirect

Company Switcher in header toolbar - switching reloads sidebar menu and all data

Permission directive reads RoleMenuMap to conditionally render buttons

Dynamic menu - recursive mat-tree sidebar from server menu tree response

Role-Menu Mapping - mat-tree with checkbox nodes for CRUD permissions per menu

## 5.3 Database

SQL Server via pyodbc driver (mssql+pyodbc connection string from .env)

Dev: local SQL Server or Azure SQL dev instance; Production: Azure SQL Server

All IDs auto-increment (Identity columns)

Foreign keys as documented in schema

itemSize table corrected, userPassword increased to varchar(255)

New table: UserRoleMap for multi-company user mapping

New columns: versionNo on QuotSummary & CustomerEnquiryCosting; parentQuotId on QuotSummary

# 6. Verification Plan

1. Backend: Run pytest for each API endpoint (auth, CRUD, permissions, versioning)

2. Frontend: ng serve - verify login flow, company switching, menu rendering, CRUD operations

3. DB: Run Alembic migrations on SQL Server, verify all 25 tables created

4. Auth flow: Login -> company picker (multi-company user) -> JWT issued -> company switch -> menu reloads

5. Permission flow: Role-menu tree assignment -> sidebar reflects only permitted menus -> CRUD buttons hidden per permission

6. Versioning flow: Create quotation -> revise -> verify version history -> view old version (read-only) -> print specific version

7. E2E flow: Login -> Create Customer -> Create Enquiry -> Add Costing -> Generate Quotation -> Revise Quotation -> Upload Asset -> Send Email